# ADO_Governance

State Mapping Table

| - Proposed - New (default) - Approved (default) - Designed - To Do - In progress - Commited (default) - Active - In planning - In progress - Open - Ready - Resolved - On hold - Compeleted - Done (default) - Closed/Completed/Inactive |  |
| --- | --- |

Note: The mapping table may vary for Bug, Task, and other work item types depending on project requirements.

## Product Backlog Item (PBI) Rules

### PBI-01: Planning fields required for Approved

When state changes to Approved: Require Description, Acceptance Criteria, Priority, Effort.

### PBI-02: Owner required for In Progress

When state changes to In Progress: Require Assigned To.

### PBI-03: Reason required for On Hold

When state changes to On Hold: Require Governance Reason.

### PBI-04: Clear reason when work resumes

When state changes to In Progress: Clear Governance Reason. Skip if hold reason must be retained.

### PBI-05a

Committed: Require Senior Approval Status and Approved By.

### PBI-05b

Active: Require Senior Approval Status and Approved By.

### PBI-05c

In Progress: Require Senior Approval Status and Approved By.

### PBI-06

Prevent moving from On Hold back to Approved by making Description read-only.

### PBI-07

From On Hold restrict transitions to New, Approved, Designed, and To Do.

## Custom Governance Fields

Organization Settings → Process → Scrum Hybrid Governance → Work Item Types

### Product Backlog Item Fields

- Governance Reason
Type: Picklist (string)
Required: No
Default: None
Values: Awaiting dependency, Resource constraint, Environment unavailable, Business decision, Blocked, Deferred, Cancelled, Duplicate, Out of scope, Rejected

- Senior Approval Status
Type: Picklist (string)
Required: No
Default: None
Values: Pending, Approved, Rejected

- Approved By
Type: Identity
Required: No
Default: None
Values: None

### Bug Fields

Platform: Picklist (Web, Android, iOS, API, Database, Infrastructure, Other)
Resolution Notes: Multi-line text/HTML.

## Verification

Open a new PBI and verify governance fields.

Open a new Bug and verify Platform and Resolution Notes.

Do not mark fields globally required; use conditional rules.

## Workflow Summary

New PBI → Approved (Description, Acceptance Criteria, Priority, Effort required)

Committed (Priority 1): Senior Approval Status + Approved By

Active (Priority 1): Senior Approval Status + Approved By

In Progress: Assigned To required; Priority 1 approval fields required

On Hold: Governance Reason required

Back to In Progress: Governance Reason cleared; restricted transitions apply

Ready → Done: PBI completed